## Slide 1: Healthcare website using machine learning (ML) - "Pharma flex"
Presented By:
Sanket Gulhane
DA 14

## Slide 2
S. No. | Title | Page No.
01. | Business Analyst | 01
02. | Project overview | 02
03. | Team Members | 03
04. | Software development life cycle (SDLC) | 04
05. | 8 Month Health Care Website Project Plan | 05 – 08
Table of Contents

## Slide 3: What is a Business Analyst
A Business Analyst (BA) is a professional who acts as a bridge between organizational stakeholders to help improve processes, products, services, or software through data-driven insights.
Role: Identifies business needs and problems, and proposes solutions to enhance organizational performance.
Responsibilities: Gathers and analyzes data, documents requirements, and communicates with stakeholders to define project goals.
Skills: Combines analytical thinking, problem-solving, communication, and technical knowledge.
Tools: Uses software like Excel, SQL, Tableau, Jira, or Visio for data analysis, process modeling, and documentation.
01

## Slide 4: Project Overview
02
Objective: Develop a healthcare website using machine learning with features like a symptom prediction system, online doctor consultations, and medicine purchasing to improve accessibility and convenience for patients and doctors.
Primary Features: An ML-powered platform that enables symptom prediction, video consultations with doctors, and seamless medicine purchasing, all managed through personalized patient and doctor dashboards.
Target Users: Patients seeking medical advice and medicines online, and doctors managing virtual consultations efficiently.
Expected Outcome: As a result of this project, patients can access medical advice anytime through video consultations and effortlessly purchase medicines, enhancing both convenience and accessibility in healthcare services.

## Slide 5: Team Members
03
Project Manager : Oversees the entire project, ensuring milestones are met, and coordinates between teams.
UI/UX Designer : Designs user interfaces, creating wireframes, prototypes, and ensuring a seamless user experience.
Front-End Developer : Develops the website’s user-facing elements, ensuring a responsive, interactive design.
Back-End Developer : Develops the server-side logic, APIs, and database systems, ensuring smooth integration with the front-end.
Machine Learning Engineer : Develops and integrates machine learning models for features like symptom prediction and health assessments.
Data Scientist : Collects, preprocesses, and analyzes healthcare data, ensuring the accuracy of ML models.
DevOps Engineer : Handles the deployment, cloud infrastructure, and ensures system scalability and performance.
Compliance Specialist : Ensures that the platform complies with healthcare regulations like HIPAA and GDPR.
QA Tester : Tests the website for functionality, security, and performance, ensuring a bug-free user experience.

## Slide 6: Building a Healthcare Website Using the SDLC Process
04
Requirement Analysis: Gather project requirements from stakeholders, define features like symptom checker and appointment booking, and ensure compliance with healthcare regulations (HIPAA, GDPR).
System Design: Create wireframes and UI/UX designs, plan the back-end architecture and database schema and design machine learning models for health predictions.
Development: Build the front-end (UI) and back-end (server, APIs), and integrate machine learning models for symptom prediction and health assessments.
Integration and Testing: Integrate all components (front-end, back-end, ML models) and conduct functionality, security, performance, and compliance testing.
Deployment: Deploy the website on cloud hosting with CI/CD pipelines and monitor performance and user feedback post-launch.
Maintenance: Provide ongoing bug fixes, updates, and security patches, retrain ML models with new data, and ensure continuous compliance.

## Slide 7: 8-Months Health Care Website Project Plan
Gather requirements from stakeholders, define key features (symptom checker, appointment booking), and ensure compliance with regulations (e.g., HIPAA). UI/UX Designer creates wireframes, and a project scope is finalized. Team roles are assigned, and communication tools are set up for smooth collaboration.
Refine designs and create high-fidelity mockups. Back-End Developer sets up database architecture. Data Scientist and ML Engineer collect and preprocess healthcare data for model training. Technology stack selection is finalized for seamless integration across the system.
Month 2: System Design and Data Preparation
Month 1: Planning and Requirement Analysis
05

## Slide 8
Month 3: Front-End and ML Model Development
Month 4: System Integration and Initial Testing
Develop the front-end UI for patient registration and dashboards. Simultaneously, train ML models for health prediction and symptom checking, ensuring functionality by the end of the month. ML models are validated and fine-tuned based on initial results to improve prediction accuracy.
Integrate front-end, back-end, and ML models. QA team tests for functionality and compliance. Ensure that the system adheres to healthcare regulations. Bug fixes and feature adjustments are made as feedback is received from internal testing.
06

## Slide 9
07
Month 5: Final Development and Enhancement
Month 6: Full Testing and Compliance Review
Complete remaining features like appointment scheduling. Improve back-end performance and optimize APIs. Retrain ML models for better accuracy. User interface enhancements are made based on internal feedback for a better user experience.
Conduct thorough testing (functionality, security, performance) and ensure the platform meets healthcare compliance standards. Fix identified issues. Security testing is prioritized to ensure data protection and patient confidentiality.

## Slide 10
08
Month 7: Deployment and User Acceptance Testing
Month 8: Launch and Post-Launch Monitoring
Deploy the website to production. Conduct User Acceptance Testing (UAT) to gather real user feedback. Fix bugs and prepare for official launch. Final review of system scalability and performance in real-world conditions is completed before launch.
Officially launch the website. Monitor performance, security, and user feedback. Retrain ML models with new data and implement updates as needed. User training and documentation are provided for healthcare providers to efficiently use the platform.

## Slide 11: THANK YOU